ScanX Command Center

High-Level Project Milestones & Delivery Roadmap

A simplified, client-friendly roadmap covering both backend development and frontend user interface delivery for each module.

Delivery approach: each milestone includes database/backend work, frontend UI work, integration, testing, and a clear client-visible outcome.

# Roadmap at a Glance

| Milestone | Module | Client Outcome |
| --- | --- | --- |
| 1 | Project Foundation, CI/CD & Database Setup | Deployment environment is ready. |
| 2 | Authentication, User Management & Access Control | Super Admin can create and manage users from the UI. |
| 3 | Dashboard & Daily Clinic Operations | Clinic staff can manage the full day from one dashboard. |
| 4 | Patient Search, Patient 360 & Appointment Management | Staff can find a patient quickly and understand the complete context from one page. |
| 5 | Communication Module: Messaging, Calling & IVR | Staff can call and message patients from the Command Center. |
| 6 | Forms, Check-In, Reports & Document Delivery | Staff can see which forms are pending or complete. |
| 7 | Cases, Tasks, Notes & Operational Follow-Up | Operational issues are assigned, tracked, and closed properly. |
| 8 | Admin Settings, Automation, Testing & Production Launch | Administrators can configure the system from the UI. |

# Detailed Milestones

| Milestone 1 | Project Foundation, CI/CD & Database Setup |
| --- | --- |

Backend + Frontend Scope

Set up development, staging, and production deployment pipelines.

Connect the application securely with the existing production database.

Create the new Command Center tables and finalize table relationships.

Define initial roles, permissions, clinic access rules, and system configuration.

Prepare the shared frontend and backend project structure.

Client-Visible Outcome

Deployment environment is ready.

Database structure is finalized and safely migrated.

Role and permission definitions are approved.

Frontend and backend projects can be built and deployed continuously.

| Milestone 2 | Authentication, User Management & Access Control |
| --- | --- |

Backend + Frontend Scope

Build login, logout, session refresh, forgot-password, and password-reset flows.

Build Super Admin/Admin user management APIs.

Create frontend screens for login, user list, create/edit user, role assignment, and clinic assignment.

Apply role-based and clinic-based access checks across the application.

Record login and user-management audit activity.

Client-Visible Outcome

Super Admin can create and manage users from the UI.

Users can log in securely and only access permitted modules and clinics.

Roles and clinic access can be managed without direct database access.

| Milestone 3 | Dashboard & Daily Clinic Operations |
| --- | --- |

Backend + Frontend Scope

Build the dashboard backend and dashboard read model for fast loading.

Create the live appointment timeline/board by clinic and date.

Show appointment, confirmation, payment, prep, check-in, form, report, and call status.

Build dashboard cards, filters, counters, quick actions, and clinic switching in the frontend.

Add real-time updates with WebSocket support and a fallback refresh mechanism.

Client-Visible Outcome

Clinic staff can manage the full day from one dashboard.

Patient cards update quickly when status changes.

Users only see dashboard data for authorized clinics.

| Milestone 4 | Patient Search, Patient 360 & Appointment Management |
| --- | --- |

Backend + Frontend Scope

Build patient and appointment search APIs.

Create the Patient 360 profile with appointments, messages, calls, reports, forms, notes, cases, tasks, ratings, and activity timeline.

Build appointment detail and appointment status update flows.

Create frontend pages for patient search, patient profile, and appointment management.

Apply clinic-based access and audit logging to all actions.

Client-Visible Outcome

Staff can find a patient quickly and understand the complete context from one page.

Appointment status can be managed without opening multiple systems.

All important patient interactions are visible in one timeline.

| Milestone 5 | Communication Module: Messaging, Calling & IVR |
| --- | --- |

Backend + Frontend Scope

Build a unified SMS inbox using existing message data.

Create message templates and template-based sending.

Integrate existing call logs, call events, notes, dispositions, and missed-call handling.

Build click-to-call, incoming call context, missed-call queue, and callback actions.

Build frontend inbox, conversation view, calls page, call popup, notes, and callback controls.

Add basic IVR and routing configuration.

Client-Visible Outcome

Staff can call and message patients from the Command Center.

Missed calls and unread replies are visible and actionable.

Communication history remains linked to the correct patient and appointment.

| Milestone 6 | Forms, Check-In, Reports & Document Delivery |
| --- | --- |

Backend + Frontend Scope

Build form status visibility and actions using existing form tables.

Support check-in status and clinic workflow updates.

Build report tracking from pending through uploaded, sent, opened, failed, or expired.

Support secure report delivery and resend/regenerate actions.

Build frontend form panels, report queues, upload/delivery screens, and report status controls.

Connect report and study events where applicable.

Client-Visible Outcome

Staff can see which forms are pending or complete.

Check-in status is visible on the dashboard.

Reports can be tracked and delivered securely from one module.

| Milestone 7 | Cases, Tasks, Notes & Operational Follow-Up |
| --- | --- |

Backend + Frontend Scope

Build support case management for patient/appointment issues that need ownership and resolution.

Build task management for specific staff follow-up actions.

Create internal patient and appointment notes.

Build assignment, priority, status, comments, due dates, and closure flows.

Create frontend pages for case list/detail, task list/detail, action queue, and notes.

Allow cases and tasks to be created manually or automatically from missed calls, failed messages, report issues, and low ratings.

Client-Visible Outcome

Operational issues are assigned, tracked, and closed properly.

Staff can see what action is required and who is responsible.

Patient support history is visible from the Patient 360 page.

| Milestone 8 | Admin Settings, Automation, Testing & Production Launch |
| --- | --- |

Backend + Frontend Scope

Build admin settings for users, roles, clinics, templates, notifications, IVR, and operational rules.

Add background automation for reminders, retries, overdue tasks, expired links, and action creation.

Complete audit views, monitoring, logging, alerts, backups, and security hardening.

Perform end-to-end backend, frontend, integration, role, clinic-access, and user-acceptance testing.

Prepare production deployment, rollback, support, and handover documentation.

Client-Visible Outcome

Administrators can configure the system from the UI.

Important follow-ups and failures are automatically surfaced.

The complete platform is tested, monitored, documented, and ready for production use.

# Recommended Delivery Sequence

The project should be delivered in the following order so that every new module is built on top of a secure and stable foundation:

Project Foundation, CI/CD & Database Setup

Authentication, User Management & Access Control

Dashboard & Daily Clinic Operations

Patient Search, Patient 360 & Appointment Management

Communication Module: Messaging, Calling & IVR

Forms, Check-In, Reports & Document Delivery

Cases, Tasks, Notes & Operational Follow-Up

Admin Settings, Automation, Testing & Production Launch

# Delivery Principle

Each milestone is considered complete only when its database/backend work, APIs, frontend screens, permissions, audit logging, testing, and integration are delivered together.

This roadmap intentionally presents a higher-level client view. Detailed technical tasks will be maintained separately in the engineering backlog.